# 4-Week Project Plan: GNN for Airfoil Pressure Distribution Prediction

Goal:
Train a Graph Neural Network (GNN) to predict the pressure coefficient (Cp) at mesh nodes around 2D airfoils using the AirfRANS CFD dataset.

Frameworks: Python • PyTorch • PyTorch Geometric (PyG) • Matplotlib

Deliverables: Working model, visual plots comparing predicted vs CFD Cp, and a concise project report.

## Week 1 — Setup & Dataset Preparation

Objectives:
- Understand the AirfRANS dataset and GNN basics.
- Prepare the graph data format (nodes, edges, features).

Tasks:
1. Environment setup (install torch, torch_geometric, matplotlib, airfrans).
2. Explore dataset and visualize airfoil meshes.
3. Create PyTorch Geometric `Data` objects.
4. Normalize coordinates and Cp values.
Deliverables: data_preprocess.py, mesh + Cp heatmap visualization.

## Week 2 — Baseline GNN Implementation

Objectives:
Implement and train a simple Graph Convolutional Network (GCN) to predict Cp.
Tasks:
1. Build a 2-layer GCN (GCNConv → ReLU → Dropout → GCNConv → Linear).
2. Split dataset into train/val/test sets.
3. Train using MSE loss, Adam optimizer.
4. Evaluate and visualize predicted vs true Cp.
Deliverables: train_gcn.py, plots, baseline summary report.

## Week 3 — Model Improvement & Physics Validation

Objectives:
Refine model performance and validate results with aerodynamic metrics.
Tasks:
1. Implement GAT or GraphSAGE and include AoA/Re inputs.
2. Compute lift coefficient (Cl) from predicted Cp.
3. Visualize Cp error maps and lift vs AoA curve.
Deliverables: improved_gnn.py, Cp contour comparison, short validation note.

## Week 4 — Final Testing, Results & Report

Objectives:
Finalize model testing, create visuals, and prepare the report.
Tasks:
1. Test on unseen airfoils and calculate final metrics.
2. Generate Cp vs chordwise plots and scatter comparisons.
3. Compile a concise 3–5 page report (Introduction, Dataset, Methodology, Results, Discussion, Conclusion).
Deliverables: report.pdf, presentation.pptx, finalized code folder.

## Expected Outcome

- Cp MSE < 1e-3 (normalized)
- Lift error < 10%
- R² (Cp) > 0.9
Final output: a trained GNN surrogate model capable of predicting airfoil Cp with near-CFD accuracy.

Suggested Title: “Graph Neural Network Surrogate for Airfoil Pressure Distribution Prediction”